Форма розподілу відповідальності в рамках проєкту серед членів команди

(матриця відповідальності)

| Види робіт | Відповідальні особи |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Керівник проєкту | Адміністратор проєкту | Фінансовий менеджер проєкту | Комунікаційний менеджер проєкту | [ваші варіанти з огляду на архітектуру проєкту] |
| Узгодження цілей проєкту | Вв |  |  |  | К |
| Визначення (план) контрольних пунктів | Вв | В |  |  |  |
| Складання бюджету проєкту | Вв | В | К |  |  |
| Розробка концепції проєкту | П | Вв |  |  | К |
| Затвердження концепції проєкту | Вв |  | К |  | К |
| [ваші варіанти з огляду на архітектуру проєкту] | ... | ... | ... | ... | ... |

*Позначення видів участі відповідальних осіб у проєкті:

Вв – відповідальний виконавець;

В – виконавець;

П – прийняття робіт;

К – консультації.

УВАГА! У матриці відповідальності окрім ролей учасників проєкту можуть бути відображені ролі осіб, які безпосередньо не задіяні у проєкті, але які можуть сприяти роботі проєктної команди.

Project Team Assignment Roster

(for international projects and consortia)

[sample]

| Name | Group | Role | Responsibility | Contact Information |
| --- | --- | --- | --- | --- |
| Jim P Manager | Project Office | Core Team leader (Project manager) | Leading & managing Project Team. Schedule and budget authority for the project. Single-point contact with TDC, an outside development organization. | Email: Phone: Location: |
| John Engineer | Engineering | Development lead | Creating H/W & S/W architecture; tracking engineering team schedules | Email: Phone: Location: |
| Roy Marketing | Marketing | Product Manager | Managing the Requirements Spec; participating in Issue Management meetings, participating in all cross-functional reviews, communicating with customer | Email: Phone: Location: |
| Jill Operations | Manufacturing | Manufacturing Liaison | Owns Manufacturing Plan and tracking the mfg. deployment schedule | Email: Phone: Location: |
| Pat Outsource | Software Development- Technology Development Corp. | Project manager and lead software engineer | Single-point contact for all coordination of TDC work with our own. Periodic reporting on schedule progress and budget for TDC work. | Email: Phone: Location: |
| [customize according to your project architecture] | ... | ... | ... | ... |
| [customize according to your project architecture] | ... | ... | ... | ... |